Project Brief: The Spot, a YoungLife scheduling and information webapp

Project overview/problem statement:

YoungLife is a Christian ministry focused on spreading the gospel to kids in middle school and high school. The primary approach for doing this is through before and after school events that YoungLife hosts and organizes called Clubs. They also organize and host small groups. Currently the only way for YoungLife leaders to schedule events and get that information out to parents and students is through email, text, or third-party messaging apps. “The Spot” is a webapp aimed at making a single place for students and parents to get information on what YoungLife is and to see upcoming events that the leaders schedule, giving YoungLife a more professional and organized way of communicating instead of by word of mouth.

Goals and success criteria:

- Clearly communicate what YoungLife is

- Easily view when and where Club and Small Group events are

- Have one school using the app within a month of launching

- Have 10 parents signed up within a month of launching

Deliverables:

- Deployed web application accessible via public URL

- Leader dashboard for event management

  - Ability for leaders to create, edit, and delete events

- Public-Facing event calendar and event detail views

  - Ability for users to view upcoming events with time and location

- Ministry information pages (mission, leadership, contact)

- Messaging system to receive updates and alerts

Scope of Work:

Included:

- Requirements analysis and documentation

- UX wireframe/user journey flow

- Fronte end web application development

- Backend API development for event, leader, and user data

- Role-based access for leaders

- User account self-registration

- Testing and bug fixes for agreed functionality

- Deployment and Initial setup

Excluded:

- Native mobile applications

- SMS notifications

- Syncing with google calendar

Assumptions:

- Users have a email and phone number

- Users have access to the internet

Timeline:

- Discovery and research: December 16 – December 18

- Design Phase: December 18 – December 20

- Development Phase: December 22 – February 1

- Testing and Review: February 2 – February 4

- Launch: February 9